Content of Each Step

| - Easement document provided by AEG – completed - Draft easement language by Law – completed - Send to Sinclair for review – completed - Sinclair Approval & Signature – pending - City Signature & Recording - pending | - Exhibits submitted for each site from AEG – completed - Agreement drafted by Law – completed - Sinclair Gas Line easement redefinition recorded – pending - Execute & Sign agreement Google & City – pending | - Executed License Agreement – pending - PDQ & Subs all have active business/contractor licenses – PDQ is active, subs unknown - Complete all outstanding items prior to permit issuance – near completed - Issue building permit & PW permits to contractor - PW Permits – “Ready for Issuances” - Bldg Permits – “Corrections” (but close to Ready for Issuance) | n/a |
| --- | --- | --- | --- |