Notes – Affected Property Owners Meeting 4/28/2017

- PowerPoint – Bob McKay will present a PowerPoint of the current version of the Conceptual Development Plan.

  - Shared access on property line between RED and Christie property

  - Desire of vertical mixed use (2nd story office, residential, restaurant)

- Group discussion of the plan

  - Does staff believe council will support

    - Yes, based on what we heard from their feedback

  - Market viability?

    - Matt P – 2 story main box generator is difficult, add some junior boxes

      - Restaurant could be on top of the parking garage vs the big box

    - Conference centers need economic incentives/or economic driver

  - Why parking garage on freeway?

    - Block noise

    - Allows more common space on the interior so place it on the exterior

  - Can “texas donut” be sold to the adjacent homeowners for approval

    - 2 story  on the end closest to them and further away from them

  - Corner of tx donut would need to rezoned

  - Why was road moved (right in, right out)?

    - To separate the two accesses

    - Sits on the property line

  - No round-abouts – take too much space

  - Christie property not completely represented

    - Goes into area a small amount

    - Christie would like to see that this is complimentary to the rest of their property

  - Christie – someone needs to buy the other out to make this work (RED/Christie properties)

  - Phasing?  Could one move forward without the other?

    - Infrastructure plan needs to be in place for entire area

    - Boggs hollow watershed area must stay in place

    - Does there need to be a master developer involved?

  - What is REDs intent

    - Doesn’t want to sell to a power center

  - Timing?  Christie has grocery user waiting

- Group discussion of mass grading to make concept work

  - Grading has to be done up front

    - Christie to get RED the grading costs (in the next two weeks)

  - Might be able to be done with power lines still there.

  - Was the grading contemplated in the current plan? No

Bob McKay

Mark Dunning

Ryan Elam

Dawn Bell

Jeff McMahon

Jeff Haney

Eric Mann

Matt Pennington

Ian

Harry Foster

Dave Olson

Sandra Watts

Dave Christie

*add property lines to conceptual plans